Supply Chain Issues Review

Task 1 report

# Introduction

This report consolidates the urgent supply chain concerns into a decision-ready view for Manufacturing, Procurement, Quality, Regulatory/Compliance, and Supply Chain leadership.

# Outline of Business Problem

Material quality variability: Incoming materials may not consistently meet specifications, increasing rejection, rework, deviation, and product-stability risk.

Logistics and fulfillment instability: Unpredictable lead times and missed delivery commitments undermine production planning and customer service.

Traceability and documentation gaps: Missing or inconsistent certificates, lot identifiers, and manifests prevent reliable verification and increase audit exposure.

Supplier quality-system weakness: Recurring nonconformances and weak GMP controls indicate gaps in process control and CAPA effectiveness.

Operational and financial impact: Line interruption, expedited freight, additional testing, and higher buffers increase cost and reduce schedule reliability.

# Action Items

| Priority / Timing | Action | Owner | Evidence / KPI | Status |
| --- | --- | --- | --- | --- |
| Immediate | Quarantine or hold at-risk lots and initiate expedited incoming testing before release. | Quality / Manufacturing | Lot disposition documented; testing completed |  |
| Within 24 hours | Launch a cross-functional response team with one issue log, decision rights, and a daily checkpoint. | Supply Chain Lead | Issue log active; owners assigned |  |
| Within 24–48 hours | Issue formal supplier escalations requesting root cause, CAPA, evidence, and committed recovery dates. | Procurement / Supplier Quality | Written CAPA and recovery plan received |  |
| Within 1 week | Reconcile CoA/CoC, lot numbers, manifests, and chain-of-custody records; enforce “no documentation, no release.” | Quality / Compliance | Documentation completeness ≥ agreed threshold |  |
| Within 1–3 weeks | Qualify alternate sources and update safety stock, reorder points, and production plans based on risk. | Procurement / Planning | Backup source and revised planning parameters approved |  |

# Conclusion

A dual-track approach is recommended: contain and document immediate quality/compliance risks, while remediating current suppliers and qualifying alternatives. Progress should be governed through a shared risk register, measurable KPIs, and regular leadership escalation.