Action Plan

Supply Chain Issues Review

# General Strategies

Protect compliance first through documented deviation, investigation, disposition, and CAPA controls.

Use dual-track mitigation: remediate existing suppliers while qualifying alternatives.

Enforce complete material genealogy before release.

Operate through a cross-functional task force with a shared dashboard and decision log.

# Immediate Actions

| Priority / Timing | Action | Owner | Evidence / KPI | Status |
| --- | --- | --- | --- | --- |
| 0–72 hours | Quarantine and test BIND567 lots; confirm composition and stability. | Quality | Testing and disposition record | Open |
| Same day | Request EcoSupply root cause, CAPA, upstream controls, and recovery date. | Supplier Quality | Written response | Open |
| Within 24 hours | Audit COMP042 traceability discrepancies and delay causes. | Procurement / Compliance | Gap log and evidence file | Open |
| Within 48 hours | Require COMP043 cleanroom containment and delivery recovery plan. | Quality / Procurement | Containment evidence | Open |
| Within 2 days | Establish weekly task force, risk register, and decision log. | Production Manager | Governance pack active | Open |

# Short-Term Actions (1–3 Weeks)

Fast-track alternate-source screening and samples for BIND567 and COMP043.

Implement shipment acceptance rules requiring matching lot numbers, manifests, and certificates.

Complete the FDA-ready impact narrative and CAPA package for traceability gaps.

Revise production plan, safety stock, reorder points, and order cycles using lead-time variability.

Verify supplier remediation evidence through risk-based remote or onsite assessment.

# Ongoing Actions

Track OTIF/on-time delivery, defect rate, supplier reliability, lead-time variance, CAPA timeliness, and documentation completeness.

Review high-risk components weekly and medium-risk components at an agreed cadence.

Maintain current deviation, investigation, training, and change-control records.

Escalate missed commitments or threshold breaches to Quality and Operations leadership.