## Slide 1
Supply Chain Issue
Compliance Report
Critical component risk, supplier performance, and mitigation plan
QUALITY
SUPPLY
COMPLIANCE
Microsoft 365 Copilot workflow simulation
Notes: [object Object],[object Object],[object Object]

## Slide 2
Executive summary
Decision overview
13.56 days
Overall average delivery timeline
91.15%
Overall average on-time delivery
15.13 days
Medium-risk average lead time
84.20%
COAT890 on-time delivery
What requires leadership attention
Contain quality and traceability exposure before material release.
Prioritize COAT890 continuity actions because it has the weakest delivery rate among the three delayed components.
Run supplier remediation and alternate-source qualification in parallel.
Use a weekly cross-functional risk register, decision log, and KPI review.
Task 4 | Internal training simulation | 2
Notes: [object Object],[object Object],[object Object],[object Object],[object Object]

## Slide 3
Average delivery timeline by risk level
Risk analysis
High
11.25
Medium
15.13
Low
12.86
Average delivery timeline (days)
Key interpretation
Medium risk has the longest average timeline.
The result shows why risk labels should be reviewed together with actual lead-time and supplier-performance metrics.
Planning parameters should incorporate observed variance, not only nominal risk categories.
Task 4 | Internal training simulation | 3
Notes: [object Object],[object Object],[object Object],[object Object]

## Slide 4
Delayed components: average on-time delivery
Component prioritization
99.00%
BIND567
90.25%
CARB123
84.20%
COAT890
Average on-time delivery (%)
Priority sequence
1 COAT890 84.20%
2 CARB123 90.25%
3 BIND567 99.00%
Delivery performance is only one dimension. BIND567 still requires quality containment because meeting timing does not eliminate product-quality or compliance risk.
Task 4 | Internal training simulation | 4
Notes: [object Object],[object Object],[object Object],[object Object]

## Slide 5
Supplier performance comparison
Supplier management
Average on-time delivery (%)
EcoSupply
87.90
GlobalChem
90.89
NextGen Pharma
91.55
PrimeLogistics
88.00
RawMatPlus
90.62
Average lead-time variance (days)
EcoSupply
7.40
GlobalChem
7.56
NextGen Pharma
4.91
PrimeLogistics
6.71
RawMatPlus
6.77
Attention areas: EcoSupply and PrimeLogistics have the lowest average on-time delivery; GlobalChem has the highest average lead-time variance.
Task 4 | Internal training simulation | 5
Notes: [object Object],[object Object],[object Object],[object Object],[object Object]

## Slide 6
Compliance impact
Quality and regulatory readiness
Supply continuity
Delays and shortages can drive unplanned schedule changes and deviation risk.
Traceability
Missing certificates, lot genealogy, or manifests can block material verification and release.
Supplier oversight
Recurring variability requires documented reviews, escalation, and CAPA evidence.
Change control
Planning, sourcing, and inventory changes require risk assessment and governance.
Task 4 | Internal training simulation | 6
Notes: [object Object],[object Object],[object Object],[object Object]

## Slide 7
Root causes and response logic
From symptoms to controls
Planning misalignment
Forecast inaccuracy, weak handoffs, variable order cycles
Low resiliency
Limited buffers, contingency plans, and qualified alternatives
Supplier variability
Delivery, defect, process, and documentation inconsistency
Governance gaps
Late visibility, unclear commitments, delayed escalation
Demand & order controls
Shared forecast cadence; revised planning lead times
Inventory & sourcing
Risk-based buffers; alternate-source qualification
Supplier quality
CAPA, audits, scorecards, escalation thresholds
Operating governance
Weekly risk register, decision log, KPI review
Task 4 | Internal training simulation | 7
Notes: [object Object],[object Object],[object Object],[object Object],[object Object],[object Object]

## Slide 8
Mitigation roadmap
Immediate to ongoing
0–72 hours
Hold and test at-risk lots
Launch response team
Supplier containment and escalation
1–3 weeks
Traceability remediation
Alternate-source screening
Planning parameter updates
Ongoing
Supplier scorecards
CAPA effectiveness checks
Risk register and KPI governance
Task 4 | Internal training simulation | 8
Notes: [object Object],[object Object],[object Object],[object Object],[object Object]

## Slide 9
Governance and KPIs
Control framework
On-time delivery
Delivery adherence by supplier and component
Defect / rejection rate
Incoming quality and containment effectiveness
Lead-time variance
Planning stability and buffer adequacy
Documentation completeness
CoA/CoC, lot genealogy, and manifest integrity
CAPA timeliness
Supplier response and closure discipline
Alternate-source readiness
Qualification milestones and contingency coverage
Cadence: weekly task-force review until stabilization, with leadership escalation for missed commitments or threshold breaches.
Task 4 | Internal training simulation | 9
Notes: [object Object],[object Object],[object Object],[object Object]

## Slide 10
Decisions requested
Leadership alignment
1
Approve immediate containment and expanded testing for at-risk lots.
2
Authorize supplier CAPA escalation, risk-based audits, and recovery commitments.
3
Authorize alternate-source qualification and risk-based buffer adjustments.
4
Confirm the cross-functional owner, weekly governance cadence, and escalation thresholds.
Outcome: protect compliance while restoring predictable supply
Task 4 | Internal training simulation | 10
Notes: [object Object],[object Object],[object Object]